TASK ORDER

FIXED FEE - FIRM RESILIENCE PROGRAM - 2027

This Task Order is entered into pursuant to and incorporates herein by reference the terms and conditions of the Consulting and Services Agreement, entered into as of the __ day of __, 20__ (the “Agreement”), by and between Morgan Stanley Services Group Inc. (“Morgan Stanley”) and ___ (“Consultant”). In the event any terms of this Task Order conflict with the terms of the Agreement, the terms of this Task Order shall govern. All capitalized terms used herein shall have the same meaning ascribed in the Agreement.

Introduction & Overview

Consultant shall provide Morgan Stanley with a suite of technology services supporting the Firm Resilience Program's replacement of its legacy Business Continuity Management (BCM) system of record with a modernized, in-house BCM Tool platform. The program consolidates Critical Services identification — currently split across the legacy BCM tool, SPRL 2.0, and the LOB Index — into a single governed Operational Dependency dataset, and replaces manual, disconnected planning, testing, and evidence processes with a connected platform.

Key outcomes include unified BIA and BC Plan authoring, a single Resilience Test & Exercise Repository (RTEP) spanning BC, DR, FEP, internal, and external testing, a threat-driven Business Disruption Scenario Library, a governed Resilience Data Hub aligned to SPRL 2.0, automated data quality reconciliation and dependency impact analysis, and enhanced reporting with natural-language (conversational) data access. The program supports regulatory obligations including DORA Critical Impact Functions and CFTC Rule 23.603 Swap Dealer Business Continuity Plan requirements, and a minimum 12-month dual-running transition off the legacy system of record.

As part of the delivery approach, Consultant will leverage Artificial Intelligence tools (AI) to accelerate the Software Development Life Cycle, streamlining and automating the Requirements, Architecture, Design, Development and Testing process, consistent with Morgan Stanley's AI-driven engineering standards.

Supplier Response Requirements

- Executive summary confirming understanding of the objectives, regulatory context, required outcomes, and transition approach.

- Detailed solution architecture, delivery methodology, phased implementation plan, sprint plan, critical path, and release strategy.

- Detailed scope mapping against every Service, Deliverable, milestone, and acceptance criterion in this Task Order, including compliance, partial compliance, exceptions, and proposed alternatives.

- Staffing plan by role, level, location, allocation, start date, employment status, and phase; resumes and named key personnel; subcontractor disclosure; and replacement/backfill approach.

- Relevant BCM, operational resilience, data platform, integration, reporting, regulatory, and financial-services experience, including comparable references where contractually permitted.

- Fixed-fee breakdown by milestone, resource loading, hours, gross and discounted rates, discounts, included expenses, licenses, cloud/infrastructure costs, support costs, and optional items.

- Complete assumptions, dependencies, constraints, exclusions, risks, mitigations, required Morgan Stanley support, and third-party dependencies.

- Quality, testing, security, privacy, data migration, AI governance, knowledge transfer, hypercare, support, and legacy decommissioning approaches.

Evaluation Criteria

Morgan Stanley may evaluate responses using the following criteria. Morgan Stanley reserves the right to consider contractual, commercial, risk, due diligence, and other factors.

Technical solutions, architecture, data migration, integration, security, testing, and innovation: 30%.

• Relevant BCM, resilience, regulatory, and financial-services experience: 20%.

• Proposed team, qualifications, capacity, location model, and continuity: 20%.

• Fixed-fee pricing, competitiveness rate, transparency, and overall commercial value: 20%.

• Governance, risk management, knowledge transfer, support, and transition approach: 10%.

Description of Services and Deliverables:

Services

Consultant's responsibilities under this Task Order will include:

Architectural and design artifacts

Functional and technical documentation

Data models and schema

Developed application components

Data & Integration

Dashboards & Reporting

Automated and manual testing results

AI-assisted SDLC activities, including complete documentation of approved AI use cases, tools, controls, human-review steps, inputs, outputs, testing, and resulting artifacts.

Technology stack

Morgan Stanley standard technologies anticipated for implementation include React, TypeScript, FastAPI (Python), PostgreSQL, and other Morgan Stanley-approved tools. Consultant must identify any proposed deviation, dependency, license, or additional technology in its response.

Scope Baseline and Sizing Assumptions

Morgan Stanley will provide available baseline information during the QuickBid process. Consultant must state the volumes and assumptions used to develop its approach, schedule, staffing, and Fixed Fee, and must identify the cost or timeline sensitivity associated with material variance.

- Population counts for BIA records, BC Plans, Critical Services, business units, legal entities, users, roles, approvers, and geographic or regulatory segments.

- Volumes and formats of legacy BCM, SPRL 2.0, LOB Index, FEP, KBS/DBR, DRP, reference, historical, evidence, and test/exercise data.

- Number and complexity of interfaces, inbound and outbound feeds, APIs, reports, dashboards, workflows, notifications, and environments.

- Data quality baseline, reconciliation rules, retention requirements, migration history, archival scope, and decommissioning constraints.

- Expected availability, performance, concurrency, recovery, audit, support, dual-running, hypercare, and service-window requirements.

• Organizational change, training, adoption, communications, accessibility, and language requirements.

Detailed Service Requirements

- Requirements traceability, architecture, design, data modeling, configuration, development, integration, migration, testing, production deployment, documentation, training, operational readiness, hypercare, and transition.

- Role-based BIA and BC Plan authoring workflows, approvals, attestations, versioning, evidence capture, audit history, and reporting.

- Governed Critical Services and Operational Dependency data, including lineage, ownership, reconciliation, exception management, and impact analysis.

- RTEP workflows spanning BC, DR, FEP, internal, and external tests, plus scenario library lifecycle, scheduling, evidence, issues, actions, and closure.

- Reporting and conversational data access with governed definitions, access controls, source traceability, human validation, and usage monitoring.

- Data migration with source-to-target mapping, cleansing, reconciliation, mock conversions, rollback planning, cutover, and post-migration validation.

- Dual running and legacy transition with entry and exit criteria, reconciliation, operational support, data retention, archival, and approved decommissioning plan.

Table 1: Milestones and Deliverables:

| Milestone # | Milestone Description | Activities | Deliverable(s) | Delivery Date | Acceptance Criteria | Invoice Amount (%) | Invoice Amount (USD) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | First Milestone: Pilot – Replace Legacy BCM Vendor Tool with a Pilot | Requirements and architecture; pilot population and success criteria; source-to-target mapping; pilot build, migration, workflow configuration, testing, training, deployment, and support. | Deploy the new BCM Tool to replace the legacy vendor system of record for a defined pilot population, including initial BIA and BC Plan authoring workflows and foundational Critical Services identification. | April 30, 2027 | Written approval of pilot scope and design; successful pilot migration and reconciliation; agreed workflows demonstrated; functional, security, integration, performance, and UAT completed; no unresolved Critical or High defects; documentation and training delivered. | 10% |  |
| 2 | Second Milestone: Unified Critical Services Registry & Operational Dependency Dataset | Data-definition rationalization; ownership and governance design; mapping and migration; reconciliation; lineage; access controls; extended-population testing and rollout. | Complete rationalization of overlapping KBS/IBS/CIF/CBS constructs into a single governed Operational Dependency dataset aligned to SPRL 2.0, extended beyond the pilot population. | June 30, 2027 | Written approval of definitions, mapping, governance, ownership, lineage, reconciliation results, access controls, exception handling, and extended-population UAT; no unresolved Critical or High defects. | 15% |  |
| 3 | Third Milestone: RTEP Unified Test & Exercise Repository & Scenario Library | RTEP and scenario requirements; source integrations; workflow and repository build; migration; evidence and audit controls; testing; training; and launch. | Deliver the RTEP Unified Test & Exercise Repository spanning BC, DR, FEP, internal, and external testing, and launch the threat-driven Business Disruption Scenario Library. | September 30, 2027 | Written approval of repository and scenario capabilities; approved ingestion and reconciliation from agreed sources; evidence, audit, workflow, role, and reporting controls validated; UAT passed; no unresolved Critical or High defects. | 20% |  |
| 4 | Fourth Milestone: Data Quality, Reconciliation & Dependency Impact Engine | Data-quality rules; SPRL and legacy reconciliation; dependency model; impact logic; performance testing; exception handling; auditability; and operationalization. | Deliver automated data quality reconciliation (SPRL/legacy system) and the Dependency Impact Engine for blast-radius analysis across services, plans, and dependencies. | December 31, 2027 | Written approval of documented data-quality thresholds, reconciliation results, impact-analysis accuracy, lineage, auditability, exception handling, security, performance, and UAT; no unresolved Critical or High defects. | 20% |  |
| 5 | Fifth Milestone: Enhanced Reporting & Conversational Data Access; Expanded Population Rollout | Metric and report governance; dashboard and conversational-access build; source traceability; access-control testing; adoption planning; training; and expanded rollout. | Deliver governed metrics/reporting lifecycle and natural-language (ResQ) data access; extend BCM Tool adoption to an expanded population ahead of firm-wide rollout. | February 28, 2028 | Written approval of governed metric definitions, source traceability, role-based access, conversational-response validation, performance, expanded-population adoption, training, and UAT; no unresolved Critical or High defects. | 15% |  |
| 6 | Sixth Milestone: Full Population BCM Planning & Legacy Tool Transition | Full-population rollout; final migration and reconciliation; end-to-end and non-functional testing; dual-running completion; cutover; hypercare; transition; archival; and approved legacy decommissioning. | Complete BIA and BC Plan authoring rollout for the total population; complete end-to-end testing and transition off the legacy system of record; hypercare support. | April 30, 2028 | Written approval of full-population rollout, migration and reconciliation, dual-running exit criteria, end-to-end and non-functional testing, operational readiness, knowledge transfer, hypercare exit criteria, archival, and approved legacy retirement; no unresolved Critical or High defects. | 20% |  |
|  | Final Completion Validation and Closeout |  | Final deliverables inventory; open-item disposition; production and support readiness confirmation; knowledge-transfer completion; security and records closure; final acceptance report. |  | Morgan Stanley written confirmation that all accepted Deliverables, documentation, transition obligations, and approved corrective actions are complete. |  |  |
| Total Fixed Fee | Total Fixed Fee | Total Fixed Fee | Total Fixed Fee | Total Fixed Fee | Total Fixed Fee | Total Fixed Fee | $xxxxx |

III.  Consulting Fee and Payment Schedule

(No payment due until after Acceptance in accordance with Agreement.) Morgan Stanley will pay Consultant a Fixed Fee (the “Fixed Fee”) of $XXX (xxx dollars) upon Morgan Stanley's Acceptance of Deliverables in accordance with the above payment schedule. No additional Fees shall be paid for Services performed unless otherwise agreed to by prior written consent of Morgan Stanley.

Consultant will perform and complete through Acceptance all Services under this Task Order for the Fixed Fee, regardless of whether the Services performed by Consultant's personnel at the applicable rates meets or exceeds the Fixed Fee amount set forth herein. The resource staffing estimates set forth below in Table 2: [Resource Loading Schedule], are utilized by Consultant in determining the Fixed Fee of the Services provided under this Task Order based upon Consultant's understanding of the scope of such Services.

Resource and Staffing Requirements

- Identify each proposed resource by name, role, experience level, employment status, location, working hours/time-zone coverage, start date, allocation, total hours, phase, and earliest availability.

- Provide resumes demonstrating relevant BCM, operational resilience, application engineering, data architecture, migration, integration, security, testing, reporting, AI governance, and financial-services experience.

- Identify key personnel and minimum role qualifications. Any substitution requires prior Morgan Stanley approval and equivalent or better qualifications without adverse cost or schedule impact.

- Disclose subcontractors and offshore delivery. Describe supervision, onboarding, access, data-handling, continuity, attrition, backfill, and knowledge-retention controls.

- Provide a role-to-deliverable and phase-to-resource mapping that reconciles to the Fixed Fee, milestone schedule, and total hours.

Table 2: Resource Loading Schedule (Example)

Consultants must meet specified roles, skills/levels, and locations.

Indicate the number of resources needed, onboarding timelines, and earliest availability.

| Resources Name | Function | Experience Level | Location | Total Hours | Hourly Rate | Gross Fees | Discounted Hourly Rate | Net Fees |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Grand Total |  |  |  |  |  |  |  |  |

Maximum authorized expense for reimbursement: USD $0

Morgan Stanley may convert or directly engage up to thirty-five percent (35%) of the Consultant resources assigned to the project after twelve (12) months from the start date.

Consultant shall incur all costs necessary to perform and complete the Services, regardless of whether such costs meet or exceed the maximum authorized expense amount stated above. Reimbursement of expenses is subject to Exhibit B of the Agreement, “Expense Reimbursement Policy for Consultants,” and all expenses must be approved in advance by Morgan Stanley in accordance with that policy. Consultant may invoice Morgan Stanley only for actual, pre-approved expenses incurred, up to a maximum of USD $0 (0%). All undisputed Fees and reimbursable expenses shall be paid in accordance with the Agreement.

Consultant shall maintain bench capacity equal to an additional fifteen percent (15%) of the total assigned resources. Such bench resources must possess qualifications, experience, and credentials equal to or greater than those of the active resources and must be available to support timely replacement or continuity needs.

IV. Financial Control Information

| Manager: |  |
| --- | --- |
| Sr. Manager: |  |
| Cost Center: | 3R70 |
| Start Date: | February 1, 2027 |
| End Date: | April 30, 2028 |
| Location: | Montreal / Mumbai / New York |
| MER #: |  |

V.  Change control process

Should Morgan Stanley and Consultant want to change any project timelines or services and Deliverables in connection with the Services performed hereunder, such change will be subject to the following change control process:

A change in scope identified at any stage of the Services will be conveyed by Morgan Stanley to Consultant in the form of a change request document mutually agreed upon by the parties. The change request will then be assessed by Consultant to evaluate its impact on feasibility, time schedules and cost; provided, however, that a change request that does not, in the reasonable opinion of Consultant, result in material additional costs to Consultant, will not require the procedures set forth above, and the Consultant will promptly comply with such change request. Consultant will present this assessment to Morgan Stanley for its approval as soon as practicable, and in no event later than ten (10) days of receiving Morgan Stanley's request. Consultant will incorporate the change as requested by Morgan Stanley after receiving Morgan Stanley's approval.

Governance, Quality, Risk, and Escalation

- Weekly delivery governance meetings and monthly executive steering committee reporting, unless Morgan Stanley directs otherwise.

- Maintain a RAID log, decision log, action log, change log, dependency log, release calendar, milestone forecast, resource plan, and budget/fee status.

- Provide a RACI covering Morgan Stanley, Consultant, business, technology, data owners, control functions, operations, and third parties.

- Apply documented quality gates for requirements, architecture, data, code, integration, testing, security, migration, deployment, documentation, operational readiness, and decommissioning.

- Escalate Critical issues immediately and material issues within one business day, with impact, containment, owner, target date, and corrective-action plan.

VI. Status Reports: (Frequency)

Consultant will provide weekly delivery status reports and monthly executive summaries. Reports will include scope and milestone status; sprint objectives and results; schedule and Fixed Fee status; resource and location status; accomplishments and planned activities; RAID items; decisions required; requirements, build, migration, reconciliation, testing, defect, security, adoption, training, dual-running, hypercare, and decommissioning metrics; change requests; and recovery or corrective actions.

VII. Authorized Morgan Stanley Employees

Consultant's personnel will accept directions only from the following Morgan Stanley employees or officers, or such other Morgan Stanley personnel, as they designate:

______________________

VIII. Termination for Convenience

Morgan Stanley may terminate this Task Order for convenience at any time, and for any reason, with prior written notice to consultant.

IX. Notices

| MS Sourcing Manager | MS Project Sponsor | Consultant Representative |
| --- | --- | --- |
| Name | [Name] | [Name] |
| [Company] | [Company] | [Company] |
| [Address] | [Address] | [Address] |
| [Phone] | [Phone] | [Phone] |

X.  Insurance Certifications

Insurance certificates required under Section 13.2 of the Agreement are to be delivered to Morgan Stanley via email @ CMSAdmins@morganstanley.com, and annually thereafter, and at least thirty (30) days prior to any expiration of each insurance policy.

Security, Privacy, Records, and AI Governance Requirements

- Use only Morgan Stanley-approved environments, tools, models, repositories, data sources, and access methods, with least-privilege access and segregation of duties.

- Do not submit Morgan Stanley confidential information, personal data, source code, credentials, prompts, outputs, resilience data, or other artifacts to unapproved third-party or public AI services.

- Apply secure SDLC, encryption, secrets management, audit logging, vulnerability management, code review, dependency controls, data retention, records management, privacy, and approved disposal requirements.

- Document all AI use cases, tools/models, prompts or instruction patterns, data inputs, outputs, human-review controls, testing, provenance, explainability, error handling, monitoring, and rollback.

- AI-generated code, designs, requirements, tests, reports, or recommendations must be reviewed, tested, approved, and traceable before use. Automated production changes require express written Morgan Stanley approval.

- Promptly notify Morgan Stanley of security, privacy, data-quality, AI-control, or records-management incidents and cooperate with investigation and remediation.

Testing and Non-Functional Requirements

- Provide a test strategy covering unit, component, integration, migration, reconciliation, regression, UAT, security, vulnerability, accessibility, performance, resilience, recovery, failover, compatibility, and operational-readiness testing as applicable.

- Maintain requirements-to-test traceability, test data controls, defect severity definitions, entry and exit criteria, test evidence, retest results, and formal approvals.

- Propose measurable availability, response-time, throughput, batch, recovery, concurrency, data-quality, and support targets for Morgan Stanley approval before build completion.

- No milestone will be accepted with unresolved Critical or High defects attributable to that milestone unless Morgan Stanley approves a documented exception in writing.

Knowledge Transfer, Support, and Transition Requirements

- Provide architecture, design, data models, source-to-target mappings, interface specifications, source code and configuration, deployment procedures, test evidence, support runbooks, monitoring, administrator and user guides, and training materials.

- Conduct role-based training and knowledge transfer for business users, administrators, engineering, support, data owners, and control stakeholders, with attendance and completion records.

- Provide production-support, incident, problem, release, access, monitoring, service-ownership, and escalation procedures, plus a support-readiness assessment.

- Provide hypercare objectives, coverage, service levels, metrics, defect thresholds, open-item disposition, and exit criteria, followed by a documented transition to Morgan Stanley or its designee.

Assumptions, Dependencies, Exclusions, and Commercial Completeness

- Consultant must expressly identify all assumptions, dependencies, constraints, exclusions, third-party obligations, required Morgan Stanley actions, and schedule or cost sensitivities.

- Consultant must identify all software, SaaS, AI, data, cloud, infrastructure, environment, travel, training, support, maintenance, and subcontractor costs and state whether each is included in the Fixed Fee.

- Unless expressly excluded and accepted by Morgan Stanley, activities reasonably necessary to deliver and obtain Acceptance for the stated outcomes and Deliverables are included in the Fixed Fee, subject to the Agreement and approved change control.

- Proposal pricing, milestone percentages, resource fees, discounts, and total Fixed Fee must reconcile mathematically and commercially.

XI.  Special Conditions (if any) (ex. Define operating environment):

XII. Location of Services

Check if the Services under this Task Order will be provided in a jurisdiction other than the Primary Jurisdiction, which is

[_ ] [Identify primary jurisdiction under the Agreement]

IN WITNESS WHEREOF, the parties have caused this Task Order to be executed by their duly authorized Representatives.

| CONSULTANT | MORGAN STANLEY SERVICES GROUP INC. |
| --- | --- |
| By: | By: |
| Name: | Name: |
| Title: | Title: |
| Date: | Date: |